PERSON C

# Step-by-Step Implementation Guide

Autonomous Context-Aware Food Waste Optimization System

React dashboard, integration, end-to-end testing, containerization, deployment and final demonstration

| Owner | Person C |
| --- | --- |
| Implementation order | Begin only after the previous person's phase is completed and handed over |
| Primary output | React dashboard, integration, end-to-end testing, containerization, deployment and final demonstration |

Person C begins after Person B has a working backend and has handed over stable API contracts. Person C owns the user-facing product and release process. The dashboard must use real API responses from the synthetic prototype, not hardcoded metrics.

# 1. What Person C owns

React + Vite + Tailwind frontend and interactive charts.

Integration with Person B's FastAPI endpoints.

All dashboard pages and scenario/simulation controls.

Loading, empty, validation, success and error states.

Frontend-backend integration and end-to-end smoke tests.

Docker configuration, environment setup, deployment and deployed smoke tests.

README, architecture diagram, screenshots, demo script and final release evidence.

# 2. What Person C does not own

Rebuilding Person A's synthetic data and ML pipeline.

Reimplementing Person B's optimizer, agents or API business logic in frontend JavaScript.

Inventing performance metrics, presenting synthetic results as real VIT results, or claiming real kitchen integration.

# 3. Required handover before starting

Get Person B's running backend, API docs, response schemas, sample scenario/run IDs and environment instructions.

Confirm which endpoints are implemented and the exact backend base URL.

Confirm CORS settings, expected errors, export routes and whether authentication is implemented.

Get sample outputs for forecasts, diagnosis, batch plans, simulation state, evaluation and agent traces.

Create a small integration checklist with Person B; resolve contract mismatches before polishing the UI.

# 4. Step-by-step implementation

## Step 1 — Set up the frontend

Create a React application with Vite and TypeScript if the shared project uses TypeScript.

Install/configure Tailwind CSS and Plotly (or the agreed chart library).

Create src/api/, src/components/, src/pages/, src/charts/ and src/types/.

Set VITE_API_BASE_URL through environment configuration; never put backend secrets in Vite variables.

Create a reusable API client with request timeouts, response parsing and consistent error handling.

Done when: The frontend starts locally and can successfully call the backend health endpoint.

## Step 2 — Define UI data types and reusable components

Create types/interfaces for meal, dish, forecast, uncertainty bounds, rush interval, diagnosis cause, batch plan, simulation state, evaluation metrics and agent trace.

Build reusable page layout, navigation, status badges, synthetic-data banner, chart wrappers, loading indicators, empty states and error messages.

Use explicit units and labels; distinguish portions from kilograms.

Show model version, scenario ID, forecast cutoff and uncertainty where relevant.

Avoid hardcoded demo values in production UI components; use fixture data only for isolated UI tests.

Done when: All pages share consistent components and typed API responses.

## Step 3 — Build the Overview page

Display the selected synthetic scenario, date and meal type.

Show expected attendance, forecast demand, waste risk, shortage risk, latest run status and recent interventions using API data.

Provide controls to choose scenario/date/meal and start a run using the backend endpoint.

Keep a persistent SYNTHETIC DEMO DATA banner anywhere generated records or simulated results are shown.

Show a clear empty state before data has been generated.

Done when: The overview can start a real backend run and displays values returned by the API.

## Step 4 — Build Meal Planner and Rush Timeline

Meal Planner: show menu items, total and dish-level forecasts, uncertainty ranges, initial/reserve quantities, capacity, lead time and rationale.

Allow only the configuration changes supported by backend endpoints; validate before sending requests.

Rush Timeline: chart predicted arrivals by interval and label low/normal/high rush using backend results.

Label axes, units and the synthetic status. Provide a way to inspect the context/rationale for an interval.

Display API errors when no model artifact, scenario or forecast is available.

Done when: Forecast and plan screens are driven by API results and clearly explain quantities and uncertainty.

## Step 5 — Build Context & Availability and Waste Diagnosis

Context & Availability: show synthetic occupancy, class/lab/exam overlap, event effects, weather context and available-population estimates.

Waste Diagnosis: show ranked possible causes, evidence, uncertainty/confidence caveats and before/after comparisons when supported.

Clearly separate estimated pre-meal risk from retrospective post-simulation diagnosis.

Never display a cause as proven if the backend only reports an association or uncertain candidate.

Show missing-data warnings returned by the backend.

Done when: Context and diagnosis pages expose evidence and limitations without inventing explanations.

## Step 6 — Build Kitchen Live Simulation

Show current interval, arrivals so far, remaining stock, batch status and projected end-of-service stock.

Provide controls to start, advance one interval, finish the meal and view events, mapped to the backend simulation endpoints.

Disable invalid controls based on run status and handle API rejection gracefully.

Display replenishment/hold actions with the trigger reason, timestamp and approval/simulation status.

At meal close, show prepared, served, consumed, untouched leftover, plate waste and shortage separately.

Do not label a recommendation as executed unless the backend confirms the simulated action.

Done when: The user can run a complete simulation through the UI and see the persisted final outcome.

## Step 7 — Build Menu Analytics, Evaluation, Agent Trace and Settings

Menu Analytics: compare dish acceptance, repetition, demand and waste rates across comparable synthetic contexts.

Evaluation: compare baseline and context-aware forecasting metrics and fixed-batch versus context-aware policy outcomes separately.

Agent Trace: display each stage, input summary, tool/function calls, output, duration, status and errors.

Settings/Data: show generation seed, dataset/scenario versions, model version and available demo controls.

Add CSV/JSON export using the backend's export route or a documented supported client-side export.

Explain metric denominators and show a suitable message when R² or percentage reduction is undefined.

Done when: Every page reads its values from backend data and handles missing/empty results.

## Step 8 — Integrate and test the full workflow

Run the frontend and backend together using documented local commands.

Test: generate synthetic data → choose scenario → calculate context/availability → forecast → plan → start simulation → advance intervals → finish → view evaluation → inspect agent trace → export.

Test loading, slow responses, timeouts, invalid inputs, missing data, server errors and stale run IDs.

Check chart axes, legends, units, responsive layout, readable text and clear status messages.

Confirm the synthetic-data banner is visible wherever generated data/results appear.

Use automated frontend tests for key components and a documented manual end-to-end checklist.

Done when: A teammate can complete the full demo path without manually editing the database or source code.

## Step 9 — Prepare Docker configuration

Create a frontend Dockerfile and backend Dockerfile if they are not already supplied.

Create or complete Docker Compose for frontend, backend and PostgreSQL, including database health checks and service dependencies.

Use environment variables and an .env.example with placeholders; do not commit .env files, passwords, API keys or tokens.

Ensure migrations run as a controlled startup/release step and demo data is generated through an explicit command/action rather than on every app start.

Check that model artifacts and database data persist as required and are not lost when containers restart.

Test a clean build from the repository instructions.

Done when: Docker Compose can start the full local application from a clean setup and data/model persistence behaves as documented.

## Step 10 — Deploy the application

Choose one frontend host, one backend/container host and a managed PostgreSQL service or the agreed hosting architecture.

Set production environment variables, allowed CORS origins and database credentials securely.

Use HTTPS, least-privilege database credentials, restricted CORS and appropriate request timeouts/rate limits.

Configure health/readiness checks and verify database connectivity and model-file loading.

Do not expose backend secrets in Vite environment variables or frontend bundles.

Record the deployed URL, commit hash, model version and database migration version.

Done when: The deployed application is reachable and health/readiness checks pass.

## Step 11 — Run deployed smoke tests

Against the deployed URL, test health, data generation, forecast, planning, simulation start/step/finish, evaluation and export.

Verify all values are derived from the deployed backend/database and that the synthetic banner is present.

Check logs for failures, CORS errors, missing model artifacts, migration problems and unhandled exceptions.

Verify secrets are not exposed and refresh/restart behavior does not unexpectedly erase required records.

Record each test as pass/fail with evidence and list any manual step still required.

Done when: The complete workflow works on the deployed environment, with documented results and known limitations.

## Step 12 — Prepare final documentation and demonstration

Create/update README with architecture, setup, environment variables, migrations, data generation, tests and deployment instructions.

Include architecture diagram, data flow, screenshots, sample evaluation report, limitations and source attribution.

Prepare a 5–7 minute demo: open overview and synthetic banner; select early-class rush or exam morning; inspect context and forecast; review batch plan; run simulation; inspect diagnosis, outcomes, evaluation and agent trace.

Make sure each team member can explain their own implementation and the end-to-end pipeline.

Do not claim public hosting proves real-world waste reduction; it proves the hosted prototype workflow works.

Done when: A new evaluator can access the application and follow the demo script without special undocumented steps.

# 5. Required dashboard pages

| Page | Must show | Main interaction |
| --- | --- | --- |
| Overview | Synthetic meal, expected attendance, waste/shortage risk, run status | Select scenario/date/meal; start run |
| Meal Planner | Dish demand, bounds, initial/reserve batches, capacity and lead time | Review/recompute plan |
| Rush Timeline | Arrivals by interval, rush class, context overlays | Inspect interval rationale |
| Context & Availability | Occupancy, schedule conflicts, events, availability estimate | Inspect factors and missing data |
| Waste Diagnosis | Ranked causes, evidence, caveats | Expand cause details |
| Kitchen Live Simulation | Arrivals, stock, batches, actions and final outcomes | Start, step and finish |
| Menu Analytics | Preference/acceptance, repetition, demand and waste trends | Compare similar contexts |
| Evaluation | Forecast metrics and policy outcomes | Compare model/policy/scenario |
| Agent Trace | Stage inputs/outputs, calls, timing, status/errors | Inspect recommendation trace |
| Settings / Data | Seed, scenario/dataset versions, model version | Generate/reset demo data where supported |

# 6. Suggested frontend layout

frontend/
├── src/
│   ├── api/
│   │   ├── client.ts
│   │   ├── forecasts.ts
│   │   ├── simulations.ts
│   │   └── evaluation.ts
│   ├── components/
│   │   ├── Layout.tsx
│   │   ├── SyntheticBanner.tsx
│   │   ├── LoadingState.tsx
│   │   ├── ErrorState.tsx
│   │   └── MetricCard.tsx
│   ├── pages/
│   │   ├── Overview.tsx
│   │   ├── MealPlanner.tsx
│   │   ├── RushTimeline.tsx
│   │   ├── ContextAvailability.tsx
│   │   ├── WasteDiagnosis.tsx
│   │   ├── KitchenSimulation.tsx
│   │   ├── MenuAnalytics.tsx
│   │   ├── Evaluation.tsx
│   │   ├── AgentTrace.tsx
│   │   └── SettingsData.tsx
│   ├── charts/
│   └── types/
├── Dockerfile
└── README.md

# 7. Acceptance checklist

☐ Frontend starts from documented instructions.

☐ API base URL is configurable and no secrets are exposed in frontend variables.

☐ All ten dashboard pages or their agreed equivalents are implemented.

☐ Forecasts, plans, diagnosis, simulation and metrics come from backend responses.

☐ Synthetic-data banner appears across relevant screens.

☐ Charts have titles, axes, units and legends.

☐ Loading, empty, validation and error states are implemented.

☐ Simulation controls respect backend run state and show confirmed actions only.

☐ Plate waste, untouched leftovers and shortages are shown separately.

☐ Baseline-vs-model metrics are distinct from policy outcome metrics.

☐ Full end-to-end workflow passes locally.

☐ Docker Compose works from a clean setup.

☐ Deployment health checks and deployed smoke tests pass.

☐ README, architecture diagram, screenshots, demo script and limitations are complete.

# 8. Common mistakes to avoid

Hardcoding forecast values, waste-reduction percentages or chart data.

Making UI controls that do not call a working backend action.

Silently assuming a successful action before the API confirms it.

Putting database passwords or model-provider keys in VITE_* variables.

Generating a new dataset on every app restart and making results irreproducible.

Showing only a success message while ignoring backend validation errors.

Using vague charts without units or denominators.

Claiming the prototype is connected to live VIT attendance, weather or kitchen systems when it is not.

Calling synthetic results proof of actual food-waste reduction.

# 9. Final release handover

Repository commit/tag and deployed URL.

Local setup and production configuration instructions.

Environment variable checklist with no secret values.

Docker Compose and migration instructions.

End-to-end smoke-test results and screenshots.

Architecture diagram, README and 5–7 minute demo script.

Known issues, deployment limitations and exact manual steps.

Confirmation from Persons A and B that their contributions are represented correctly.

Person C's phase is complete only when the full synthetic-data workflow is accessible, reproducible, tested and documented in the deployed application.